FINAL-REVIEW ADD-ON

# Robustness and Completeness Add-On Specification

Controlled additions to the authoritative Project Bible

Precedence This document supplements Offline_Edge_Support_System_PROJECT_BIBLE.docx. The Bible remains authoritative. If a conflict exists, the Bible wins. These additions must not weaken safety precedence, source controls, or human authorization.

# 1. Add-On Objective

Strengthen the review build into a robust, maintainable, testable local product without turning it into an uncontrolled feature showcase. Every addition below must have a clear operational purpose, owner, data contract, failure state, test, and UI representation.

# 2. Priority Model

| Tier | Meaning | Rule |
| --- | --- | --- |
| P0 | Safety and correctness | Required before any final-review claim. |
| P1 | Reliability and evidence | Required for a convincing complete product. |
| P2 | Maintainability and polish | Add after P0/P1 pass. |
| P3 | Optional differentiation | Include only when stable and tested. |

# 3. P0 Additions: Safety, Integrity, and Correctness

## 3.1 Safety rule governance

Version every rule set and record rule-set ID in each case.

Add rule provenance: manufacturer/manual/demo, source location, reviewer, approval date, effective state.

Require four-eyes review for production rule activation; retain single-review demo mode with explicit label.

Implement conflict detection when two rules produce incompatible actions.

Add rule simulation before activation and regression tests for every safety state.

Prevent ML, retrieval, or operator convenience controls from reducing severity.

## 3.2 Input integrity

Persist units with values, not only labels.

Reject NaN, infinity, malformed locale numbers, impossible dates, duplicate fields, and unexpected fields.

Add schema version to profiles and cases.

Support CSV telemetry import with preview, column mapping, row validation, and rejected-row report.

Record manual entry versus imported source and preserve original input payload hash.

## 3.3 Evidence integrity

Store source hash, document revision, approval state, page, section, chunk order, extraction method, and index version.

Detect superseded manuals and stop new cases from using withdrawn evidence.

Add evidence freshness and compatibility checks against selected profile version.

Render exact excerpts; do not generate repair instructions.

Add citation-open action that navigates to the extracted page preview.

## 3.4 Model artifact safety

Create an artifact registry with model ID, feature contract, dataset fingerprint, metrics, threshold, library versions, trained date, and approval state.

Never load untrusted Joblib/Pickle artifacts. Only load locally generated artifacts whose hash matches trusted metadata.

Offer skops.io or ONNX as a hardened future path; keep current Joblib source-trusted only.

Add threshold versioning, drift warnings, out-of-distribution checks, and missing-feature handling.

Store prediction explanation inputs but label feature importance as model context, not causal proof.

# 4. P1 Additions: Reliability and Operational Completeness

## 4.1 Health and self-diagnostics

Structured health service for database, profiles, rules, model, document store, semantic index, lexical index, disk space, permissions, and package compatibility.

Health states must be measured live and time-stamped: READY, DEGRADED, BLOCKED, FAILED, NOT_CONFIGURED.

Provide a downloadable support bundle containing sanitized logs, versions, health results, and configuration, excluding source documents and sensitive inputs.

## 4.2 Backup, restore, and retention

Create transactional SQLite backup and restore with integrity verification.

Add export/import for profiles, approved rule packs, source metadata, and evaluation results.

Introduce configurable retention for temporary uploads, logs, and old index versions.

Never delete cases silently; support archive and explicit purge with confirmation and audit.

## 4.3 Logging and observability

Use structured rotating logs with correlation ID, case ID, severity, component, event, and elapsed time.

Separate user-facing errors from developer detail.

Add performance counters for extraction, indexing, retrieval, inference, case save, and page load.

Provide System Diagnostics screen with filters and sanitized log export.

## 4.4 Concurrency and state

Use per-session UI state and avoid stale cross-profile results.

Use database transactions and file locks for index/model writes.

Prevent duplicate button submissions with operation IDs and idempotency keys.

Show progress, cancellation where safe, and recovery after refresh.

## 4.5 Offline dependency readiness

Add a dependency preflight and wheel-cache option for repeatable installation.

Verify writable paths, available RAM, disk space, model/index presence, and Windows long-path behavior.

Provide lightweight mode: TF-IDF only, no MiniLM loading, smaller history queries, and reduced charts.

## 4.6 Error taxonomy

Create stable error codes for profile, input, safety, model, document, retrieval, database, export, and configuration failures.

Each error must contain user message, operator action, technical detail, retryability, and audit severity.

# 5. P1 Additions: Evaluation Depth

Golden-case suite with immutable expected outputs for healthy, warning, stop, unsupported, missing, invalid, no-match, model-missing, and index-missing paths.

Metamorphic tests: harmless formatting changes must not alter safety; profile changes must alter eligible evidence; stop thresholds must remain monotonic.

Property-based tests for numeric edge cases and schema mutations.

Streamlit AppTest coverage for every visible button, tab, filter, uploader, and download. Streamlit documents AppTest as a headless framework that can simulate input and inspect rendered outputs.

Browser end-to-end tests for presentation journey, restart persistence, and 1366x768 layout.

Performance budget dashboard using measured values, not fixed green statuses.

Model card, data card, retrieval card, rule-set card, and document corpus inventory.

# 6. P2 Additions: Maintainability and Developer Experience

Adopt pyproject.toml when stable; separate runtime, ML, semantic retrieval, and development dependency groups.

GitHub Actions for compile, lint, typing, unit tests, AppTest, security checks, and package artifact creation.

Pre-commit hooks for Ruff, format, secret detection, and large-file prevention.

Architecture Decision Records for Streamlit, SQLite, TF-IDF fallback, FAISS, model persistence, and document trust boundary.

Database migrations with version table and rollback strategy.

Typed service interfaces and dependency injection for test doubles.

Changelog, semantic version, build metadata, and release checklist.

Issue templates for defect, feature, document-source problem, and safety-rule change.

# 7. P2 Additions: Security and Responsible AI

Threat model covering uploaded files, malicious documents, model artifacts, indexes, exports, local database, and operator misuse.

Treat retrieved document text as data only. OWASP identifies indirect prompt injection from external files as a risk for LLM-enabled systems; the core product should not execute or obey document instructions.

File quarantine directory, restrictive extensions, size/page limits, path traversal protection, archive-bomb avoidance, and secure temporary-file cleanup.

Content Security Policy where practical; escape untrusted text and forbid unsafe HTML from documents.

No telemetry or analytics by default. Add privacy disclosure and a no-network runtime mode.

Role modes: Operator, Curator, Reviewer, Administrator. For a single-user review build, emulate permissions locally and clearly label this limitation.

Risk register aligned to NIST AI RMF concepts: Govern, Map, Measure, Manage.

Incident log and rollback process for bad rule packs, models, documents, or indexes.

# 8. P3 Differentiators: Add Only After Stability

Case comparison view showing which inputs, rules, model version, evidence, and disposition changed.

Batch telemetry assessment with row-level safety and downloadable exception report.

Trend review for synthetic/demo history, clearly not real-time monitoring.

What-if simulator that never changes persisted cases and prominently states it is non-operational.

Evidence coverage map: error codes and rule findings with/without approved sources.

Profile package import/export with manifest, hashes, compatibility checks, and dry-run.

Offline help center with glossary, keyboard shortcuts, demo script, architecture, and limitations.

Optional ONNX inference experiment only if model compatibility and metrics remain equivalent.

# 9. Data and Artifact Inventory

| Artifact | Required metadata | Failure behavior |
| --- | --- | --- |
| Profile | ID, schema version, family, type, state, fields, units, rules, sources | BLOCKED_PROFILE |
| Rule pack | ID, version, provenance, reviewer, effective state, tests | RULESET_UNAVAILABLE |
| Model | ID, hash, feature contract, dataset fingerprint, metrics, threshold, versions | MODEL_UNAVAILABLE |
| Document | ID, hash, title, revision, profile, approval, extraction diagnostics | EVIDENCE_UNAVAILABLE |
| Index | ID, backend, source hashes, created time, profile, dimensions/vocabulary | INDEX_UNAVAILABLE |
| Case | ID, schema version, inputs, safety, rules, prediction, evidence, limitations, disposition | SAVE_FAILED |
| Evaluation | Suite/version, environment, time, results, artifacts | BLOCKED or FAIL |

# 10. Definition of Done for Each Add-On

Requirement linked to Bible or this add-on.

Backend contract implemented without duplicate business logic in UI.

Database and state transitions implemented.

UI control works or is disabled with exact prerequisite.

Unit and integration tests pass.

AppTest/browser path passes.

Failure state is visible and actionable.

Audit event is written where required.

Documentation and traceability updated.

No synthetic, fallback, or unavailable state is hidden.

# 11. Recommended Final-Review Scope

Build this subset first P0 controls; genuine AI4I artifact; real PDF extraction/review; TF-IDF retrieval with optional MiniLM/FAISS; backup/restore; health checks; case/audit persistence; golden-case evaluation; AppTest coverage; diagnostic support bundle; polished UI. Treat batch processing, role simulation, trend views, and ONNX as optional.

# 12. References

NIST AI RMF and Generative AI Profile: voluntary risk-management guidance for trustworthy AI.

OWASP GenAI Security: prompt injection and indirect document-input risks.

Streamlit AppTest documentation: headless interaction and rendered-output testing.

Scikit-learn model persistence guidance: Joblib/Pickle loading can execute arbitrary code and requires a trusted source/environment.